# Food Waste Intelligence Platform – Complete Project Plan

## Project Name: **ZeroWaste AI**

## Tagline

*"See your food. Save your food. Feed your community."*

---

## 1. Problem Statement

**Theme:** Sustainability & Social Impact

**The Problem:**

- 1/3 of all food produced globally (~1.3 billion tons/year) is wasted

- Restaurants lose 4-10% of purchased food before it reaches customers

- Grocery stores discard $15.6 billion in unsold fruits and vegetables annually

- Food waste generates 8-10% of global greenhouse gas emissions

- Meanwhile, 828 million people go hungry every day

**Why existing solutions fail:**

- Manual inventory tracking is error-prone and time-consuming

- Expiry management is reactive (discard after expired) instead of predictive

- No unified system connects inventory visibility → demand prediction → waste prevention actions

- Small businesses can't afford enterprise waste management platforms

**Our Solution:**

An AI-powered platform that uses computer vision to understand food inventory, predicts what will expire and when, and orchestrates waste prevention actions – dynamic discounts, recipe suggestions, and donation matching with local food banks.

---

## 2. Solution Architecture

### 2.1 High-Level Architecture

```

┌──────────────────────────────────────────────────────────────┐

│                    ZEROWASTE AI PLATFORM                      │

│                                                                │

│  ┌──────────────────────────────────────────────────────┐    │

│  │                     INPUT LAYER                       │    │

│  │  Camera/Photo Upload   Manual Entry     POS Import    │    │

│  │  (fridge, shelf,       (quick add       (sales CSV)   │    │

│  │   storage)              items)                        │    │

│  └──────────────────────────────────────────────────────┘    │

│                              ▼                                 │

│  ┌──────────────────────────────────────────────────────┐    │

│  │                AI AGENT LAYER (Gemini)                │    │

│  │  ┌────────────────┐ ┌────────────────┐ ┌───────────┐ │    │

│  │  │  VISION AGENT  │ │ PREDICTION     │ │ ACTION    │ │    │

│  │  │                │ │ AGENT          │ │ AGENT     │ │    │

│  │  │ • Identify food│ │ • Demand       │ │ • Discount│ │    │

│  │  │   items        │ │   forecast     │ │   suggest-│ │    │

│  │  │ • Estimate qty │ │ • Expiry       │ │   ions    │ │    │

│  │  │ • Read labels  │ │   predict      │ │ • Recipes │ │    │

│  │  │ • Assess fresh-│ │ • Waste risk   │ │ • Donation│ │    │

│  │  │   ness         │ │   scoring      │ │   matching│ │    │

│  │  │                │ │ • Pattern      │ │ • Alerts  │ │    │

│  │  │                │ │   analysis     │ │           │ │    │

│  │  └────────────────┘ └────────────────┘ └───────────┘ │    │

│  └──────────────────────────────────────────────────────┘    │

│                              ▼                                 │

│  ┌──────────────────────────────────────────────────────┐    │

│  │                      DATA LAYER                       │    │

│  │  Firestore            Cloud Storage      BigQuery     │    │

│  │  (inventory, users,   (images,           (analytics,  │    │

│  │   donations)           receipts)          trends,     │    │

│  │                                           impact      │    │

│  │                                           metrics)    │    │

│  └──────────────────────────────────────────────────────┘    │

│                                                                │

│  ┌──────────────────────────────────────────────────────┐    │

│  │                  PRESENTATION LAYER                   │    │

│  │  Web Dashboard         Mobile-Responsive    Push      │    │

│  │  (Firebase Hosting)    (PWA)                Alerts    │    │

│  └──────────────────────────────────────────────────────┘    │

└──────────────────────────────────────────────────────────────┘

```

### 2.2 Detailed Component Architecture

```

┌──────────────────────────────────────────────────────────────┐

│                 FRONTEND (React + Vite)                       │

│                 Firebase Hosting / PWA                        │

│                                                                │

│  [Dashboard Home] [Scan & Capture] [Inventory Manager]        │

│  [Actions Center] [Impact Tracker]                            │

└──────────────────────────────────────────────────────────────┘

│  HTTPS / REST API

▼

┌──────────────────────────────────────────────────────────────┐

│                 BACKEND (Python FastAPI)                      │

│                 Cloud Run (auto-scaling)                      │

│                                                                │

│  API ROUTES                                                    │

│  POST /api/scan             → Vision Agent (image analysis)   │

│  GET  /api/inventory        → List current inventory          │

│  POST /api/inventory        → Manual add item                 │

│  GET  /api/predictions      → Prediction Agent (waste forecast)│

│  GET  /api/actions          → Action Agent (recommendations)  │

│  POST /api/actions/execute  → Execute action (discount/donate)│

│  GET  /api/dashboard        → Dashboard metrics               │

│  GET  /api/impact           → Impact metrics & analytics      │

│  POST /api/pos/import       → Import POS/sales data           │

│                                                                │

│  AI AGENT SERVICES                                             │

│                                                                │

│  VisionService (vision_agent.py)                              │

│    Input:  Image (base64/URL)                                  │

│    Model:  Gemini 2.5 Pro (multimodal)                         │

│    Prompt: Structured extraction prompt                        │

│    Output: JSON { items: [{ name, quantity, unit,              │

│            estimated_expiry, freshness_score, category }] }    │

│                                                                │

│  PredictionService (prediction_agent.py)                       │

│    Input:  Inventory data + historical sales + external data   │

│    Model:  Gemini 2.5 Flash (fast inference)                   │

│    Logic:  Freshness decay model + demand forecasting          │

│    Output: JSON { predictions: [{ item_id, days_remaining,     │

│            waste_probability, demand_forecast,                 │

│            risk_level: HIGH|MEDIUM|LOW }] }                    │

│                                                                │

│  ActionService (action_agent.py)                               │

│    Input:  Predictions + inventory + user preferences          │

│    Model:  Gemini 2.5 Pro (reasoning)                          │

│    Tools:  Recipe DB, Food Bank API, Pricing engine            │

│    Output: JSON { actions: [{ type: DISCOUNT|RECIPE|DONATE     │

│            |ALERT, details, priority, estimated_savings }] }   │

└──────────────────────────────────────────────────────────────┘

```

---

## 3. Technology Stack

### 3.1 Frontend

| Component | Technology | Why |

|---|---|---|

| Framework | **React 18** + **Vite** | Fast build, rich ecosystem, component reusability |

| UI Library | **Tailwind CSS** + **shadcn/ui** | Rapid prototyping, polished look, accessible components |

| Charts | **Recharts** | Lightweight, React-native charting for dashboard |

| Camera | **react-webcam** | Browser-based camera capture for food scanning |

| State | **React Context** + **TanStack Query** | Simple state + server state caching |

| PWA | **Vite PWA Plugin** | Offline support, installable on mobile |

| Hosting | **Firebase Hosting** | Free tier, CDN, custom domain, SSL |

### 3.2 Backend

| Component | Technology | Why |

|---|---|---|

| Language | **Python 3.12** | Best AI/ML ecosystem, Gemini SDK support |

| Framework | **FastAPI** | Async, auto-docs (Swagger), fast, type-safe |

| AI Model | **Gemini 2.5 Pro** (vision + reasoning) | Multimodal, best-in-class for image understanding |

| AI Model | **Gemini 2.5 Flash** (predictions) | Fast inference for real-time predictions |

| SDK | **google-genai** (Google AI Python SDK) | Official Gemini API client |

| Deployment | **Cloud Run** | Auto-scaling, pay-per-use, container-based |

| Container | **Docker** | Consistent deployment |

### 3.3 Data & Storage

| Component | Technology | Why |

|---|---|---|

| Database | **Cloud Firestore** | Real-time sync, serverless, flexible schema |

| File Storage | **Cloud Storage (GCS)** | Store uploaded food images |

| Analytics | **BigQuery** (optional/stretch) | Large-scale impact analytics |

| Caching | **Cloud Run in-memory** | Cache frequent predictions |

### 3.4 Infrastructure

| Component | Technology | Why |

|---|---|---|

| CI/CD | **Cloud Build** or **GitHub Actions** | Auto-deploy on push |

| Monitoring | **Cloud Logging** + **Cloud Monitoring** | Observability |

| Auth | **Firebase Authentication** | Google Sign-In, email/password |

| Notifications | **Firebase Cloud Messaging** | Push alerts for expiring items |

---

## 4. Database Schema (Firestore)

### 4.1 Collections

```

firestore/

├── users/

│   └── {userId}

│       ├── email: string

│       ├── displayName: string

│       ├── businessName: string

│       ├── businessType: "restaurant" | "grocery" | "household" | "food_bank"

│       ├── location: GeoPoint

│       ├── createdAt: timestamp

│       └── preferences: {

│             wasteThreshold: number (days before expiry to alert)

│             donationRadius: number (km)

│             notificationsEnabled: boolean

│           }

│

├── inventory/

│   └── {itemId}

│       ├── userId: string (ref → users)

│       ├── name: string

│       ├── category: "produce" | "dairy" | "meat" | "bakery" | "frozen" | "canned" | "other"

│       ├── quantity: number

│       ├── unit: "kg" | "lbs" | "units" | "liters"

│       ├── purchaseDate: timestamp

│       ├── expiryDate: timestamp

│       ├── estimatedDaysLeft: number

│       ├── freshnessScore: number (0-100)

│       ├── wasteRisk: "HIGH" | "MEDIUM" | "LOW"

│       ├── costPerUnit: number

│       ├── imageUrl: string (GCS path)

│       ├── source: "camera_scan" | "manual" | "pos_import"

│       ├── status: "active" | "consumed" | "discounted" | "donated" | "wasted"

│       ├── createdAt: timestamp

│       └── updatedAt: timestamp

│

├── actions/

│   └── {actionId}

│       ├── userId: string

│       ├── type: "DISCOUNT" | "RECIPE" | "DONATE" | "ALERT" | "COMPOST"

│       ├── status: "suggested" | "accepted" | "completed" | "dismissed"

│       ├── relatedItems: [string] (refs → inventory)

│       ├── details: {

│       │     discountPercentage: number (for DISCOUNT)

│       │     recipeName: string (for RECIPE)

│       │     recipeInstructions: string (for RECIPE)

│       │     foodBankId: string (for DONATE)

│       │     foodBankName: string (for DONATE)

│       │   }

│       ├── estimatedSavings: {

│       │     money: number (USD)

│       │     food_kg: number

│       │     co2_kg: number

│       │   }

│       ├── createdAt: timestamp

│       └── completedAt: timestamp

│

├── food_banks/

│   └── {foodBankId}

│       ├── name: string

│       ├── address: string

│       ├── location: GeoPoint

│       ├── acceptedCategories: [string]

│       ├── operatingHours: string

│       ├── contactPhone: string

│       ├── contactEmail: string

│       └── currentNeed: "HIGH" | "MEDIUM" | "LOW"

│

├── impact_logs/

│   └── {logId}

│       ├── userId: string

│       ├── actionId: string

│       ├── type: "food_saved" | "money_saved" | "co2_prevented" | "meals_donated"

│       ├── value: number

│       ├── unit: string

│       └── timestamp: timestamp

│

└── scan_history/

└── {scanId}

├── userId: string

├── imageUrl: string

├── extractedItems: [{ name, quantity, unit, freshness }]

├── processingTimeMs: number

└── timestamp: timestamp

```

---

## 5. AI Agent Detailed Design

### 5.1 Vision Agent – Food Recognition & Assessment

**Purpose:** Analyze food images to identify items, estimate quantities, assess freshness, and predict expiry dates.

**Model:** Gemini 2.5 Pro (multimodal)

**System Prompt:**

```

You are a food inventory analysis AI. When given an image of food items

(in a fridge, on a shelf, in storage, or on a counter), you must:

1. IDENTIFY every distinct food item visible in the image

2. ESTIMATE the quantity of each item (count, weight, or volume)

3. ASSESS the freshness on a 0-100 scale based on visual cues:

- Color (browning, yellowing, discoloration)

- Texture (wilting, wrinkling, softness indicators)

- Mold or spoilage signs

4. ESTIMATE days until expiry based on:

- The food type's typical shelf life

- Current freshness assessment

- Storage conditions visible in the image (fridge vs counter)

5. READ any visible labels, dates, or packaging information

Respond ONLY in this JSON format:

{

"items": [

{

"name": "string (specific name, e.g., 'Roma Tomatoes' not just 'vegetable')",

"category": "produce|dairy|meat|bakery|frozen|canned|beverage|other",

"quantity": number,

"unit": "kg|lbs|units|liters",

"freshness_score": number (0-100, where 100 is perfectly fresh),

"estimated_days_left": number,

"storage_condition": "refrigerated|room_temperature|frozen",

"visible_issues": "string or null (describe any spoilage signs)",

"confidence": number (0-1, your confidence in this identification)

}

],

"image_quality": "good|acceptable|poor",

"storage_assessment": "string (brief note on storage conditions observed)",

"total_items_detected": number

}

```

**Example Input/Output:**

Input: Photo of a restaurant fridge shelf

Output:

```json

{

"items": [

{

"name": "Fresh Salmon Fillets",

"category": "meat",

"quantity": 2.5,

"unit": "kg",

"freshness_score": 65,

"estimated_days_left": 2,

"storage_condition": "refrigerated",

"visible_issues": "Slight discoloration on edges, still safe but should use soon",

"confidence": 0.92

},

{

"name": "Baby Spinach",

"category": "produce",

"quantity": 0.5,

"unit": "kg",

"freshness_score": 45,

"estimated_days_left": 1,

"storage_condition": "refrigerated",

"visible_issues": "Wilting leaves, some yellowing at edges",

"confidence": 0.88

},

{

"name": "Greek Yogurt Tub",

"category": "dairy",

"quantity": 3,

"unit": "units",

"freshness_score": 85,

"estimated_days_left": 8,

"storage_condition": "refrigerated",

"visible_issues": null,

"confidence": 0.95

}

],

"image_quality": "good",

"storage_assessment": "Fridge appears well-organized at proper temperature. Items are stored in appropriate zones.",

"total_items_detected": 3

}

```

### 5.2 Prediction Agent – Waste Forecasting

**Purpose:** Analyze inventory data + historical patterns to predict waste risk and demand.

**Model:** Gemini 2.5 Flash (fast inference)

**System Prompt:**

```

You are a food waste prediction AI for businesses. Given current inventory

data and optional historical sales patterns, you must:

1. CALCULATE waste risk for each item (HIGH/MEDIUM/LOW):

- HIGH: Will likely waste within 24 hours without intervention

- MEDIUM: Will likely waste within 48-72 hours without intervention

- LOW: Safe for 3+ days

2. PREDICT demand for each item category based on:

- Day of week patterns (weekends vs weekdays)

- Seasonal trends

- Historical sales if provided

3. IDENTIFY items that should be prioritized for action

4. CALCULATE estimated financial loss if no action is taken

Respond in JSON:

{

"predictions": [

{

"item_id": "string",

"item_name": "string",

"risk_level": "HIGH|MEDIUM|LOW",

"waste_probability": number (0-1),

"hours_until_critical": number,

"estimated_demand_next_24h": number,

"surplus_quantity": number (quantity - predicted demand),

"financial_risk": number (cost if wasted in USD),

"priority_rank": number (1 = most urgent),

"reasoning": "string (brief explanation)"

}

],

"summary": {

"total_items_at_risk": number,

"total_financial_risk": number,

"top_action_needed": "string"

}

}

```

### 5.3 Action Agent – Smart Recommendations

**Purpose:** Generate specific, actionable waste prevention recommendations.

**Model:** Gemini 2.5 Pro (reasoning + creativity)

**System Prompt:**

```

You are a food waste prevention strategist AI. Given inventory items at risk

of waste with their predictions, generate SPECIFIC, ACTIONABLE recommendations.

For each at-risk item, suggest ONE OR MORE of these action types:

1. DISCOUNT: Dynamic pricing to increase sales

- Calculate optimal discount % that maximizes revenue recovery

- Consider item category and margin

2. RECIPE: Creative recipes using at-risk ingredients

- Combine multiple at-risk items into one recipe when possible

- Include prep time, serving count, and difficulty

- Prefer recipes that use the MOST at-risk ingredients together

3. DONATE: Match with nearby food banks

- Only suggest for items with 24+ hours of safe life remaining

- Include quantity suitable for donation

4. ALERT: Notify staff for immediate use

- For items in critical state needing same-day use

5. COMPOST: Last resort for items past safe consumption

- Track for waste metrics even if not preventable

Respond in JSON:

{

"actions": [

{

"type": "DISCOUNT|RECIPE|DONATE|ALERT|COMPOST",

"priority": "URGENT|HIGH|MEDIUM",

"target_items": ["item_id1", "item_id2"],

"title": "string (short action title)",

"description": "string (detailed action description)",

"details": {

// For DISCOUNT:

"suggested_discount_percent": number,

"original_price": number,

"new_price": number,

"expected_sell_through": number (0-1),

// For RECIPE:

"recipe_name": "string",

"ingredients_used": [{"name": "string", "quantity": "string"}],

"additional_ingredients_needed": [{"name": "string", "quantity": "string"}],

"prep_time_minutes": number,

"servings": number,

"instructions": ["step 1", "step 2", ...],

"difficulty": "easy|medium|hard",

// For DONATE:

"suitable_quantity": "string",

"food_bank_match": "string (name of nearby food bank)",

"pickup_deadline": "string",

// For ALERT:

"alert_message": "string",

"deadline": "string"

},

"estimated_savings": {

"money_usd": number,

"food_kg": number,

"co2_kg": number,

"meals_equivalent": number

}

}

],

"total_potential_savings": {

"money_usd": number,

"food_kg": number,

"co2_kg": number

}

}

```

---

## 6. API Endpoints – Detailed Specification

### 6.1 Authentication

```

POST   /api/auth/register    → Register new user/business

POST   /api/auth/login       → Login (Firebase Auth token)

GET    /api/auth/profile     → Get user profile

PUT    /api/auth/profile     → Update profile & preferences

```

### 6.2 Inventory Management

```

POST   /api/scan                     → Upload image → Vision Agent → returns identified items

Request:  { image: base64_string }

Response: { items: [...], scan_id: string }

POST   /api/inventory                → Add item(s) manually or confirm scan results

Request:  { items: [{ name, category, quantity, unit, expiry_date, cost_per_unit }] }

Response: { added: [...item_ids] }

GET    /api/inventory                → List all active inventory

Query:    ?risk=HIGH&category=produce&sort=expiry

Response: { items: [...], total: number }

PUT    /api/inventory/{id}           → Update item (quantity change, status change)

Request:  { quantity: number, status: "consumed"|"wasted"|"donated" }

DELETE /api/inventory/{id}           → Remove item

POST   /api/pos/import               → Import POS/sales data CSV

Request:  multipart/form-data with CSV file

Response: { imported: number, matched_to_inventory: number }

```

### 6.3 AI Predictions & Actions

```

GET    /api/predictions              → Get waste predictions for all inventory

Response: { predictions: [...], summary: {...} }

GET    /api/actions                  → Get AI-recommended actions

Query:    ?type=RECIPE&priority=URGENT

Response: { actions: [...], total_savings: {...} }

POST   /api/actions/{id}/accept      → Accept a suggested action

POST   /api/actions/{id}/complete    → Mark action as completed

POST   /api/actions/{id}/dismiss     → Dismiss a suggestion

POST   /api/actions/ask              → Chat with AI about inventory

Request:  { question: "What can I make with the expiring items?" }

Response: { answer: string, suggested_actions: [...] }

```

### 6.4 Dashboard & Impact

```

GET    /api/dashboard                → Dashboard summary metrics

Response: {

inventory_count: number,

items_at_risk: number,

actions_pending: number,

today_savings: { money, food_kg, co2_kg },

weekly_trend: [{ date, waste_kg, saved_kg }]

}

GET    /api/impact                   → Cumulative impact metrics

Query:    ?period=week|month|year

Response: {

total_food_saved_kg: number,

total_money_saved_usd: number,

total_co2_prevented_kg: number,

total_meals_donated: number,

trend: [{ date, value }],

badges: [{ name, description, earned: boolean }]

}

GET    /api/impact/report            → Generate PDF impact report

Response: PDF file stream

```

### 6.5 Food Banks

```

GET    /api/food-banks               → List nearby food banks

Query:    ?lat=xx&lng=yy&radius_km=10

Response: { food_banks: [...] }

POST   /api/donations                → Create a donation record

Request:  { food_bank_id, items: [{item_id, quantity}], pickup_time }

Response: { donation_id, status: "scheduled" }

```

---

## 7. Frontend Pages & UI Design

### 7.1 Page Structure

```

/                  → Landing page (public)

/login             → Login / Register

/dashboard         → Main dashboard (home after login)

/scan              → Camera scan page

/inventory         → Full inventory list with filters

/inventory/{id}    → Item detail

/actions           → AI action recommendations

/actions/recipes   → Recipe suggestions

/donate            → Donation center

/impact            → Impact dashboard with charts

/settings          → User/business settings

```

### 7.2 Dashboard (Home Page)

```

┌────────────────────────────────────────────────────────────┐

│ ZeroWaste AI                                [Profile] [⚙]  │

├────────────────────────────────────────────────────────────┤

│                                                              │

│  Good morning, Ravi! Here's your food status today.         │

│                                                              │

│  ┌───────────┐ ┌───────────┐ ┌───────────┐ ┌───────────┐  │

│  │ 47        │ │ 8         │ │ $124      │ │ 42kg      │  │

│  │ Items in  │ │ Items at  │ │ Saved     │ │ CO₂       │  │

│  │ Stock     │ │ Risk      │ │ This Week │ │ Prevented │  │

│  └───────────┘ └───────────┘ └───────────┘ └───────────┘  │

│                                                              │

│  URGENT ACTIONS (3)                                          │

│  ┌────────────────────────────────────────────────────┐    │

│  │ Salmon Fillets (2.5kg) – expires tomorrow           │    │

│  │ → Discount 30% or Donate to City Food Bank          │    │

│  │ [Apply Discount] [Schedule Donation] [Dismiss]      │    │

│  ├────────────────────────────────────────────────────┤    │

│  │ Baby Spinach (0.5kg) – expires in 2 days            │    │

│  │ → Recipe: Spinach & Mushroom Risotto (uses 3        │    │

│  │   at-risk items!) [View Recipe] [Dismiss]           │    │

│  ├────────────────────────────────────────────────────┤    │

│  │ Bread Rolls (24 units) – expires in 3 days          │    │

│  │ → Donate surplus (12 units) to Hope Kitchen         │    │

│  │ [Schedule Donation] [Dismiss]                       │    │

│  └────────────────────────────────────────────────────┘    │

│                                                              │

│  WASTE TREND (Last 7 Days)                                   │

│  ┌────────────────────────────────────────────────────┐    │

│  │ [line chart: y-axis kg 0-10; x-axis Mon-Sun;        │    │

│  │  legend: Saved / Wasted]                            │    │

│  └────────────────────────────────────────────────────┘    │

│                                                              │

│  [Scan Food]   [Add Item]   [Full Report]                    │

└────────────────────────────────────────────────────────────┘

```

### 7.3 Scan Page

```

┌────────────────────────────────────────────────────────────┐

│ ← Back                  Scan Your Food                      │

├────────────────────────────────────────────────────────────┤

│                                                              │

│   ┌────────────────────────────────────────────────────┐   │

│   │                  CAMERA VIEWFINDER                  │   │

│   │                                                      │   │

│   │        Point camera at your fridge, shelf,           │   │

│   │        or food items                                 │   │

│   └────────────────────────────────────────────────────┘   │

│                                                              │

│   [Capture]   [Upload Photo]                                 │

│                                                              │

│   ──────────────────────  OR  ──────────────────────        │

│                                                              │

│   After scan, AI identifies items:                           │

│   ┌────────────────────────────────────────────────────┐   │

│   │ ✓ Salmon Fillets      2.5 kg   Fresh: 65%   2 days  │   │

│   │ ✓ Baby Spinach        0.5 kg   Fresh: 45%   1 day   │   │

│   │ ✓ Greek Yogurt (x3)   3 units  Fresh: 85%   8 days  │   │

│   │ ⚠ Unknown item – [Edit] [Remove]                    │   │

│   └────────────────────────────────────────────────────┘   │

│                                                              │

│   [Edit Items]   [Add All to Inventory]                      │

└────────────────────────────────────────────────────────────┘

```

### 7.4 Impact Dashboard

```

┌────────────────────────────────────────────────────────────┐

│ ← Back                  Your Impact                [Month ▼]│

├────────────────────────────────────────────────────────────┤

│                                                              │

│  You're in the Top 15% of waste reducers!                    │

│                                                              │

│  ┌───────────────────────┐  ┌───────────────────────┐      │

│  │ 234 kg                │  │ $1,847                │      │

│  │ Food Saved            │  │ Money Recovered       │      │

│  │ ↑ 23% vs last         │  │ ↑ 18% vs last         │      │

│  └───────────────────────┘  └───────────────────────┘      │

│  ┌───────────────────────┐  ┌───────────────────────┐      │

│  │ 156 kg                │  │ 89 meals              │      │

│  │ CO₂ Prevented         │  │ Donated               │      │

│  │ = 640 km driven       │  │ to 3 food banks       │      │

│  └───────────────────────┘  └───────────────────────┘      │

│                                                              │

│  Monthly Savings Trend                                       │

│  [===== LINE CHART =====]                                    │

│                                                              │

│  Badges Earned                                               │

│  [First Scan] [10kg Saved] [First Donation] [Zero Waste      │

│  Week] [Community Hero – donate 50 meals to unlock]          │

│                                                              │

│  [Download Impact Report PDF]                                │

└────────────────────────────────────────────────────────────┘

```

---

## 8. Project Folder Structure

```

zerowaste-ai/

├── frontend/                          # React + Vite frontend

│   ├── public/

│   │   ├── favicon.ico

│   │   ├── logo.svg

│   │   └── manifest.json              # PWA manifest

│   ├── src/

│   │   ├── main.jsx                   # App entry point

│   │   ├── App.jsx                    # Router setup

│   │   ├── components/

│   │   │   ├── ui/                    # shadcn/ui components

│   │   │   │   ├── button.jsx

│   │   │   │   ├── card.jsx

│   │   │   │   ├── badge.jsx

│   │   │   │   ├── dialog.jsx

│   │   │   │   └── ...

│   │   │   ├── layout/

│   │   │   │   ├── Header.jsx

│   │   │   │   ├── Sidebar.jsx

│   │   │   │   └── Layout.jsx

│   │   │   ├── dashboard/

│   │   │   │   ├── StatCard.jsx

│   │   │   │   ├── WasteTrendChart.jsx

│   │   │   │   ├── UrgentActions.jsx

│   │   │   │   └── QuickActions.jsx

│   │   │   ├── scan/

│   │   │   │   ├── CameraCapture.jsx

│   │   │   │   ├── ImageUpload.jsx

│   │   │   │   └── ScanResults.jsx

│   │   │   ├── inventory/

│   │   │   │   ├── InventoryList.jsx

│   │   │   │   ├── InventoryItem.jsx

│   │   │   │   ├── AddItemForm.jsx

│   │   │   │   └── FreshnessIndicator.jsx

│   │   │   ├── actions/

│   │   │   │   ├── ActionCard.jsx

│   │   │   │   ├── RecipeCard.jsx

│   │   │   │   ├── DiscountSuggestion.jsx

│   │   │   │   └── DonationMatcher.jsx

│   │   │   └── impact/

│   │   │       ├── ImpactMetrics.jsx

│   │   │       ├── SavingsChart.jsx

│   │   │       ├── BadgeGrid.jsx

│   │   │       └── CO2Equivalents.jsx

│   │   ├── pages/

│   │   │   ├── Landing.jsx

│   │   │   ├── Login.jsx

│   │   │   ├── Dashboard.jsx

│   │   │   ├── Scan.jsx

│   │   │   ├── Inventory.jsx

│   │   │   ├── Actions.jsx

│   │   │   ├── Donate.jsx

│   │   │   ├── Impact.jsx

│   │   │   └── Settings.jsx

│   │   ├── hooks/

│   │   │   ├── useAuth.js

│   │   │   ├── useInventory.js

│   │   │   ├── usePredictions.js

│   │   │   └── useImpact.js

│   │   ├── services/

│   │   │   ├── api.js                 # Axios/fetch wrapper

│   │   │   ├── firebase.js            # Firebase config & init

│   │   │   └── auth.js                # Auth helpers

│   │   ├── utils/

│   │   │   ├── formatters.js          # Date, currency, weight formatters

│   │   │   └── constants.js           # App-wide constants

│   │   └── styles/

│   │       └── globals.css            # Tailwind base styles

│   ├── index.html

│   ├── vite.config.js

│   ├── tailwind.config.js

│   ├── postcss.config.js

│   └── package.json

│

├── backend/                           # Python FastAPI backend

│   ├── app/

│   │   ├── __init__.py

│   │   ├── main.py                    # FastAPI app entry, CORS, middleware

│   │   ├── config.py                  # Environment config (API keys, project ID)

│   │   ├── routers/

│   │   │   ├── __init__.py

│   │   │   ├── auth.py                # Auth routes

│   │   │   ├── scan.py                # POST /api/scan

│   │   │   ├── inventory.py           # CRUD inventory routes

│   │   │   ├── predictions.py         # GET /api/predictions

│   │   │   ├── actions.py             # Action recommendation routes

│   │   │   ├── dashboard.py           # Dashboard metrics

│   │   │   ├── impact.py              # Impact tracking routes

│   │   │   ├── food_banks.py          # Food bank listing & donation

│   │   │   └── chat.py                # Conversational AI endpoint

│   │   ├── services/

│   │   │   ├── __init__.py

│   │   │   ├── vision_agent.py        # Gemini Vision – food identification

│   │   │   ├── prediction_agent.py    # Gemini Flash – waste prediction

│   │   │   ├── action_agent.py        # Gemini Pro – action recommendations

│   │   │   ├── gemini_client.py       # Shared Gemini API client setup

│   │   │   ├── firestore_service.py   # Firestore CRUD operations

│   │   │   ├── storage_service.py     # GCS image upload/retrieval

│   │   │   └── impact_calculator.py   # CO2, money, food savings math

│   │   ├── models/

│   │   │   ├── __init__.py

│   │   │   ├── inventory.py           # Pydantic models for inventory

│   │   │   ├── predictions.py         # Pydantic models for predictions

│   │   │   ├── actions.py             # Pydantic models for actions

│   │   │   └── impact.py              # Pydantic models for impact metrics

│   │   └── utils/

│   │       ├── __init__.py

│   │       ├── co2_factors.py         # CO2 emission factors per food type

│   │       └── food_shelf_life.py     # Default shelf life reference data

│   ├── tests/

│   │   ├── test_vision_agent.py

│   │   ├── test_prediction_agent.py

│   │   └── test_action_agent.py

│   ├── Dockerfile                     # Cloud Run container

│   ├── requirements.txt

│   ├── .env.example

│   └── cloudbuild.yaml                # Cloud Build CI/CD

│

├── infrastructure/                    # IaC & deployment configs

│   ├── firebase.json                  # Firebase hosting config

│   ├── firestore.rules                # Security rules

│   ├── firestore.indexes.json         # Composite indexes

│   └── .firebaserc                    # Firebase project alias

│

├── data/                              # Reference data & seed data

│   ├── food_shelf_life.json           # Shelf life reference database

│   ├── co2_emission_factors.json      # CO2 per kg per food type

│   ├── sample_food_banks.json         # Seed data for food banks

│   └── sample_inventory.json          # Demo inventory data

│

└── docs/

...

```

---

## 9. Implementation Phases

### PHASE 0: Project Setup (Day 1 – first 2 hours)

**Goal:** Get the skeleton running end-to-end.

**Tasks:**

```

☐ Create Google Cloud project

☐ Enable APIs: Vertex AI / Gemini API, Cloud Run, Firestore, Cloud Storage

☐ Get Gemini API key (via AI Studio or Vertex AI)

☐ Create Firebase project linked to GCP project

☐ Enable Firebase Authentication (Google + Email)

☐ Set up Firestore database (production mode)

☐ Set up Cloud Storage bucket for images

☐ Initialize frontend: npx create-vite@latest frontend --template react

☐ Install dependencies: tailwindcss, shadcn/ui, react-router, tanstack-query, react-webcam, recharts

☐ Initialize backend: FastAPI project structure

☐ Install backend deps: fastapi, uvicorn, google-genai, firebase-admin, python-multipart, pillow

☐ Create Dockerfile for backend

☐ Set up .env files with API keys

☐ Deploy skeleton backend to Cloud Run (hello world)

☐ Deploy skeleton frontend to Firebase Hosting

☐ Verify end-to-end connectivity

```

**Deliverable:** Empty app shell deployed and accessible.

---

### PHASE 1: Vision Agent – Food Scanning (Day 1 – next 4 hours)

**Goal:** User can photograph food → AI identifies items → items added to inventory.

**Tasks:**

```

Backend:

☐ Implement gemini_client.py – initialize Gemini model with API key

☐ Implement vision_agent.py – send image to Gemini 2.5 Pro with structured prompt

☐ Implement scan router – POST /api/scan endpoint

☐ Implement Firestore service – save inventory items

☐ Implement Cloud Storage service – upload and serve images

☐ Test with sample food images

Frontend:

☐ Build CameraCapture component (react-webcam)

☐ Build ImageUpload component (drag & drop)

☐ Build ScanResults component (show identified items, allow edit)

☐ Build Scan page – connect camera → API → results

☐ Add "Confirm & Add to Inventory" flow

☐ Build basic InventoryList page to verify items are saved

```

**Key Code – vision_agent.py:**

```python

import google.genai as genai

from google.genai import types

import json

import base64

class VisionAgent:

def __init__(self, api_key: str):

self.client = genai.Client(api_key=api_key)

self.model = "gemini-2.5-pro-preview-06-05"

async def analyze_image(self, image_base64: str) -> dict:

image_part = types.Part.from_bytes(

data=base64.b64decode(image_base64),

mime_type="image/jpeg"

)

response = await self.client.aio.models.generate_content(

model=self.model,

contents=[

types.Content(

role="user",

parts=[

image_part,

types.Part.from_text(VISION_SYSTEM_PROMPT)

]

)

],

config=types.GenerateContentConfig(

response_mime_type="application/json",

temperature=0.2,

)

)

return json.loads(response.text)

```

**Deliverable:** Working food scanner – photograph → identify → add to inventory.

---

### PHASE 2: Prediction Agent – Waste Forecasting (Day 2 – first 3 hours)

**Goal:** System predicts which items will waste and when.

**Tasks:**

```

Backend:

☐ Implement prediction_agent.py – analyze inventory for waste risk

☐ Implement food_shelf_life.py – reference data for typical shelf lives

☐ Implement predictions router – GET /api/predictions

☐ Add waste risk scoring logic (combine AI prediction + shelf life data)

☐ Add background task to refresh predictions every hour (or on inventory change)

Frontend:

☐ Enhance InventoryList with risk badges (HIGH, MEDIUM, LOW)

☐ Add FreshnessIndicator component (visual progress bar, green→red)

☐ Add sort/filter by risk level

☐ Build inventory detail page showing prediction reasoning

```

**Deliverable:** Inventory shows real-time waste risk for every item.

---

### PHASE 3: Action Agent – Smart Recommendations (Day 2 – next 4 hours)

**Goal:** AI generates actionable recommendations (discount, recipe, donate, alert).

**Tasks:**

```

Backend:

☐ Implement action_agent.py – generate recommendations using Gemini Pro

☐ Implement actions router – GET /api/actions, POST accept/complete/dismiss

☐ Implement recipe generation (Gemini generates recipes using at-risk items)

☐ Implement discount calculator (optimal pricing based on waste timeline)

☐ Implement food bank matching (query Firestore for nearby food banks)

☐ Seed food bank data (sample_food_banks.json → Firestore)

☐ Implement impact_calculator.py – CO2 savings, money saved, meals donated formulas

Frontend:

☐ Build ActionCard component (different layouts per type)

☐ Build RecipeCard component (ingredients, steps, prep time)

☐ Build DiscountSuggestion component (before/after pricing)

☐ Build DonationMatcher component (map + food bank info)

☐ Build Actions page with filters (type, priority)

☐ Add accept/dismiss/complete action flows

☐ Add notification badge to dashboard for pending actions

```

**CO2 Calculation Reference:**

```python

# kg CO2e per kg of food wasted (includes production + landfill methane)

CO2_FACTORS = {

"meat": 27.0,      # Beef average

"dairy": 3.2,

"produce": 2.0,

"bakery": 1.4,

"frozen": 2.5,

"canned": 1.0,

"beverage": 0.8,

"other": 2.0

}

```

**Deliverable:** Full AI recommendation engine with 4 action types.

---

### PHASE 4: Dashboard & Impact Tracking (Day 3 – first 4 hours)

**Goal:** Polished dashboard + impact metrics with gamification.

**Tasks:**

```

Backend:

☐ Implement dashboard router – aggregated metrics endpoint

☐ Implement impact router – cumulative impact over time

☐ Implement impact_logs collection – track every action's savings

☐ Add badges/achievements logic

☐ Add PDF report generation (optional: use reportlab or return HTML)

Frontend:

☐ Build Dashboard page – stat cards, urgent actions, waste trend chart

☐ Build StatCard component with trend indicator (↑ 23%)

☐ Build WasteTrendChart using Recharts (line chart, last 7/30 days)

☐ Build Impact page – cumulative metrics, CO2 equivalents, badges

☐ Build SavingsChart (area chart showing money saved over time)

☐ Build CO2Equivalents component ("= 640 km driven" contextual comparisons)

☐ Build BadgeGrid with locked/unlocked states

☐ Add animated transitions and micro-interactions for engagement

☐ Implement responsive design for mobile

```

**Badge System:**

```json

[

{ "id": "first_scan", "name": "First Scan", "condition": "Complete first food scan" },

{ "id": "10kg_saved", "name": "Food Saver", "condition": "Save 10kg of food" },

{ "id": "first_donation", "name": "Community Hero", "condition": "Complete first donation" },

{ "id": "zero_waste_week", "name": "Zero Waste Week", "condition": "No food wasted for 7 days" },

{ "id": "50_meals", "name": "Hunger Fighter", "condition": "Donate equivalent of 50 meals" },

{ "id": "100_co2", "name": "Climate Champion", "condition": "Prevent 100kg CO₂" },

{ "id": "recipe_master", "name": "Recipe Master", "condition": "Use 10 AI-suggested recipes" }

]

```

**Deliverable:** Complete, visually polished dashboard and impact tracking.

---

### PHASE 5: Conversational AI Chat (Day 3 – 2 hours)

**Goal:** Users can ask natural language questions about their inventory.

**Tasks:**

```

Backend:

☐ Implement chat router – POST /api/actions/ask

☐ Build chat context with current inventory + predictions

☐ Use Gemini with function calling to query inventory data in real-time

Frontend:

☐ Build floating chat widget (bottom-right corner)

☐ Build chat message UI (user bubble + AI bubble)

☐ Add suggested prompts: "What expires soon?", "Suggest a recipe", "How much have I saved?"

```

**Example Interactions:**

```

User: "What should I use up this weekend?"

AI: "You have 3 items expiring by Monday:

1. Salmon Fillets (2.5kg) – perfect for Saturday dinner

2. Baby Spinach (500g) – great in a frittata

3. Mushrooms (300g) – pair with the spinach

I suggest: Salmon with Sautéed Spinach & Mushrooms

Feeds 4, takes 25 minutes. Want the full recipe?"

```

**Deliverable:** Working conversational interface for inventory queries.

---

### PHASE 6: Polish, Deploy & Demo Video (Day 4)

**Goal:** Production-ready deployment, demo recording, documentation.

**Tasks:**

```

Deployment:

☐ Finalize Cloud Run deployment with proper env vars

☐ Set up Cloud Build for auto-deploy on git push

☐ Configure Firestore security rules (users can only read/write own data)

☐ Set up Cloud Storage CORS and access rules

☐ Add rate limiting to API endpoints

☐ Test full flow on deployed environment

☐ Performance testing – ensure scan completes in < 5 seconds

☐ Mobile testing – verify PWA works on Android/iOS browsers

Demo & Submission:

☐ Seed demo data (realistic inventory for a restaurant)

☐ Record 3-minute demo video:

- 0:00-0:20 → Problem statement (food waste stats)

- 0:20-0:50 → Scan food with camera (live demo)

- 0:50-1:20 → Show AI predictions and risk dashboard

- 1:20-1:50 → Show action recommendations (recipe + donation)

- 1:50-2:20 → Execute a donation, show impact metrics

- 2:20-2:50 → Ask AI a question, show conversational response

- 2:50-3:00 → Impact summary and scalability pitch

☐ Upload video to YouTube (unlisted)

☐ Prepare presentation deck (PDF):

- Slide 1: Title + team

- Slide 2: Problem (1.3B tons, $1T, 8% emissions)

- Slide 3: Solution overview (3 agents diagram)

- Slide 4: Demo screenshots

- Slide 5: Technical architecture

- Slide 6: Google Cloud services used

- Slide 7: Impact metrics (projected at scale)

- Slide 8: Scalability roadmap

- Slide 9: Team

☐ Final documentation check

```

---

## 10. Google Cloud Services Mapping

| Service | Purpose | Tier |

|---|---|---|

| **Gemini 2.5 Pro** | Vision analysis, action recommendations, chat | Pay per token |

| **Gemini 2.5 Flash** | Predictions (fast, cheap) | Pay per token |

| **Cloud Run** | Backend API hosting (auto-scales to zero) | Free tier: 2M requests/month |

| **Firebase Hosting** | Frontend static hosting + CDN | Free tier: 10 GB storage |

| **Firebase Auth** | User authentication | Free tier: 50K MAU |

| **Cloud Firestore** | NoSQL database | Free tier: 1 GB storage |

| **Cloud Storage** | Food images | Free tier: 5 GB |

| **Cloud Build** | CI/CD pipeline | Free tier: 120 build-min/day |

| **Firebase Cloud Messaging** | Push notifications (stretch) | Free |

**Estimated cost for hackathon:** $0-15 (within free tiers for prototype usage).

---

## 11. Key Gemini API Configuration

### Models to use:

```python

# For vision (food scanning) – needs multimodal, high accuracy

VISION_MODEL = "gemini-2.5-pro-preview-06-05"

# For predictions – needs speed, acceptable accuracy

PREDICTION_MODEL = "gemini-2.5-flash-preview-05-20"

# For actions/recipes – needs creativity + reasoning

ACTION_MODEL = "gemini-2.5-pro-preview-06-05"

# For chat – needs fast response + function calling

CHAT_MODEL = "gemini-2.5-flash-preview-05-20"

```

### Structured Output Configuration:

```python

# Force JSON responses from Gemini

config = types.GenerateContentConfig(

response_mime_type="application/json",

response_schema=InventorySchema,  # Pydantic model → JSON schema

temperature=0.2,  # Low temp for structured data

)

```

---

## 12. Demo Script (3-Minute Video)

**[0:00 - 0:15] THE HOOK**

"One third of all food produced on Earth is wasted – 1.3 billion tons every year, costing $1 trillion and producing 8% of global greenhouse gases. But what if AI could see your food and save it before it's too late?"

**[0:15 - 0:25] INTRODUCE ZEROWASTE AI**

Show landing page. "Meet ZeroWaste AI – an intelligent food waste prevention platform powered by Google Gemini."

**[0:25 - 0:55] LIVE DEMO: FOOD SCANNING**

Open phone camera → point at a fridge stocked with food items.

"I just point my camera at my restaurant's fridge..."

Show AI identifying items in real-time with freshness scores.

"Gemini's vision AI instantly identifies every item – salmon at 65% freshness with 2 days left, spinach wilting at 45%, yogurt still fresh."

Tap "Add to Inventory."

**[0:55 - 1:20] WASTE PREDICTIONS**

Switch to dashboard.

"My dashboard now shows 8 items at risk. The AI predicts which items will waste and when, scoring each one. These salmon fillets? 87% chance of waste within 24 hours – that's $45 about to hit the bin."

**[1:20 - 1:50] AI ACTIONS**

Show action cards.

"But ZeroWaste doesn't just warn – it acts. For the salmon, it suggests a 30% discount to sell through today. For the spinach and mushrooms, it generates a Spinach Mushroom Risotto recipe that uses THREE at-risk items at once. And for surplus bread rolls, it's already matched us with City Food Bank, 2 kilometers away, who need bread donations this week."

Tap "Schedule Donation."

**[1:50 - 2:20] CHAT + IMPACT**

Open chat widget. Type: "What can I cook with expiring items?"

Show AI response with a full recipe.

Switch to Impact page. "This month, we've saved 234 kilograms of food, recovered $1,847, and prevented 156 kilograms of CO₂ – that's equivalent to driving 640 kilometers."

**[2:20 - 2:50] SCALE & ARCHITECTURE**

Quick flash of architecture diagram.

"Under the hood, three specialized Gemini agents – Vision, Prediction, and Action – work together, deployed on Cloud Run with Firestore and Firebase. It works for a single restaurant, a grocery chain, or a household fridge."

**[2:50 - 3:00] CLOSING**

"Every item saved is a meal for someone who needs it. ZeroWaste AI – see your food, save your food, feed your community."

---

## 13. Presentation Deck Outline (8-10 slides)

**Slide 1: Title**

- ZeroWaste AI: See Your Food. Save Your Food. Feed Your Community.

- Team name, hackathon name, theme: Sustainability & Social Impact

**Slide 2: The Problem**

- 1.3 billion tons of food wasted annually

- $1 trillion economic cost

- 8-10% of global greenhouse gas emissions

- 828 million people go hungry

- Visual: split image – overflowing dumpster vs empty plate

**Slide 3: Our Solution**

- 3-step flow diagram: Scan → Predict → Act

- One-line value prop for each agent

**Slide 4: How It Works (Demo Screenshots)**

- 4 screenshots: Scan, Dashboard, Actions, Impact

- Annotated with key features

**Slide 5: Technical Architecture**

- Clean architecture diagram showing all 3 agents + Google Cloud services

- Highlight Gemini multimodal, Cloud Run, Firebase

**Slide 6: AI Deep Dive**

- Show structured prompts and agent interaction

- Highlight: multimodal vision, structured output, function calling, multi-agent

**Slide 7: Impact Metrics**

- Prototype results (even if demo data)

- Projected at scale: "If adopted by 1% of UK restaurants → 15,000 tons saved/year"

**Slide 8: Scalability & Roadmap**

- Phase 1: Restaurant pilot

- Phase 2: Grocery store integration (POS API)

- Phase 3: Household app (consumer version)

- Phase 4: Food bank network marketplace

- Phase 5: Municipal waste reduction dashboards

**Slide 9: Team**

- Team member names, roles, photo placeholders

---

## 14. Risk Mitigation

| Risk | Mitigation |

|---|---|

| Gemini vision accuracy on food items | Use specific prompts with examples; allow manual correction of scan results |

| API rate limits during demo | Pre-cache some responses; use demo mode with fallback data |

| Cloud Run cold start latency | Keep minimum instance = 1; use Flash model for fast responses |

| Image quality from phone cameras | Add image quality check; provide tips ("ensure good lighting") |

| Freshness estimation inaccuracy | Show as "AI estimate" with edit option; combine with user-entered expiry dates |

| Firebase free tier limits | Monitor usage; stay within 50K reads/day easily for hackathon |

---

## 15. What Makes This a Winning Submission

**Technical Merit (40%):**

- 3 specialized AI agents (Vision, Prediction, Action) – not a chatbot wrapper

- Multimodal Gemini usage (image → structured data → reasoning → actions)

- Structured JSON output with Pydantic schema validation

- Multi-step agentic workflow (scan → predict → recommend → track)

- Real-time database with Firestore listeners

- PWA with camera integration

**Problem Alignment & Impact (25%):**

- Directly tackles UN SDG 12.3 (halve food waste by 2030)

- Quantifiable impact metrics (kg saved, CO₂ prevented, meals donated)

- Three-way impact: business saves money, community gets food, planet gets less CO₂

**Innovation & Creativity (25%):**

- Camera-first UX (not form-first) – radically simpler than manual tracking

- AI generates recipes that combine multiple at-risk items (novel optimization)

- Donation matching creates a marketplace between waste and need

- Gamification through badges drives behavior change

[END OF CAPTURED TEXT – the last photo ends at the "Innovation & Creativity" list in section 15. The original file is 53,229 characters, so anything after that point was not in the photos.]

---

TRANSCRIPTION NOTES

- Transcribed from 21 photographs of a screen showing PROJECT_PLAN.md. The photos overlap, so repeated lines were merged in order.

- Emoji and icons shown in the original (for example in the diagrams, risk badges and mockups) were not transcribed; box drawings and tree layouts were redrawn to match the original structure as closely as possible.

- Chart drawings in the dashboard mockup were replaced by a short bracketed description.

- The "docs/" folder contents and the end of the frontend/src tree were cut off in the photos.

- In the Impact mockup, the comparison text reads "vs last" and is cut off at the screen edge.

- Some code lines in the photos were blurry or partly cut; indentation in the code samples was reconstructed.